OMR+ FITNESS PLATFORM

Project Audit & Status Report

Complete Implementation Analysis

| Prepared By: | Digital Marketing Heroes |
| --- | --- |
| Date: | April 9, 2026 |
| Version: | Audit v1.0 |
| Client: | OMR+ (omrplus.com) |

# 1. Executive Summary

This document provides a complete audit of the OMR+ fitness coaching platform codebase. It maps every requirement from the Developer Scope of Work against the actual implementation, identifies what has been built, what is partially complete, and what remains to be developed.

| 38 Features Fully Implemented | 14 Features Missing or Partial |
| --- | --- |

The platform has a solid foundation with authentication, role-based dashboards, Stripe payment integration, bilingual support, and core coaching workflows in place. The remaining work centers on missing standalone pages, marketplace checkout functionality, notification systems, and production deployment configuration.

# 2. Technology Stack Verification

All specified technologies from the scope document have been installed and configured:

| Category | Required | Installed |
| --- | --- | --- |
| Framework | Next.js / React | Next.js 16.2.1 / React 19.2.4 |
| Language | TypeScript | TypeScript 5 |
| Styling | Tailwind CSS | Tailwind CSS 4 + tailwindcss-rtl |
| Database | Supabase (PostgreSQL) | @supabase/supabase-js 2.100.1 |
| Auth | Supabase Auth + RLS | @supabase/ssr + auth-helpers |
| Payments | Stripe | stripe 21.0.1 + react-stripe-js |
| i18n | Bilingual EN/AR | next-intl 4.8.3 |
| Forms | Validation library | react-hook-form + zod |
| Charts | Progress visualization | recharts 3.8.1 |
| State | State management | zustand 5.0.12 |
| File Storage | Supabase Storage | Cloudinary (alternative) |
| Deployment | Vercel + Supabase | Configured (not deployed) |

Note: File storage uses Cloudinary instead of Supabase Storage for body checks and workout videos. This is functionally equivalent but differs from the original specification.

# 3. Database Schema Status

The Supabase database schema is defined across 6 migration files with 17 tables covering all required data domains:

| Table | Purpose | Status |
| --- | --- | --- |
| profiles | User data, roles (client/coach/admin) | IMPLEMENTED |
| subscriptions | Active/expired plans, Stripe IDs | IMPLEMENTED |
| trainer_client_assignments | Coach-to-client relationships | IMPLEMENTED |
| onboarding_responses | Fitness questionnaire answers | IMPLEMENTED |
| meal_plans | Meal plan headers | IMPLEMENTED |
| meal_plan_items | Individual meal entries | IMPLEMENTED |
| workout_plans | Workout plan headers | IMPLEMENTED |
| workout_plan_days | Daily workout structure | IMPLEMENTED |
| workout_exercises | Exercise details (name, sets, reps) | IMPLEMENTED |
| progress_logs | Weight and body stat tracking | IMPLEMENTED |
| body_checks | Body transformation photos/PDFs | IMPLEMENTED |
| message_threads | Chat conversations | IMPLEMENTED |
| messages | Individual chat messages | IMPLEMENTED |
| products | Marketplace items | IMPLEMENTED |
| orders / order_items | Purchase records | IMPLEMENTED |
| pricing_plans | Admin-managed pricing tiers | IMPLEMENTED |

Row-level security (RLS) is enabled on key tables. A database trigger (handle_new_user) auto-creates profiles on signup. Indexes are set on profiles.role, subscriptions.user_id, and subscriptions.status.

# 4. Marketing Website Pages

The scope requires 8 public-facing pages. Current status:

| Page | Route | Notes | Status |
| --- | --- | --- | --- |
| Home | / | Hero, programs, testimonials, pricing, CTA | IMPLEMENTED |
| Programs | /programs | All 5 programs listed | IMPLEMENTED |
| Marketplace | /marketplace | Coming Soon state as required | IMPLEMENTED |
| How It Works | None | Homepage section only, no standalone page | NOT BUILT |
| Transformations | None | Homepage section only, no standalone page | NOT BUILT |
| About | /about | Brand-focused, no founder info | IMPLEMENTED |
| Contact | /contact | Form + WhatsApp link | IMPLEMENTED |
| Free Consultation | None | WhatsApp links only, no dedicated page | PARTIAL |
| Pricing | /pricing | Plans with FAQ (bonus page) | IMPLEMENTED |

### 4.1 Design Requirements Compliance

| Requirement | Status | Evidence |
| --- | --- | --- |
| Black/Gold/Green color palette | IMPLEMENTED | Used throughout |
| Mobile-first responsive design | IMPLEMENTED | Tailwind responsive |
| No Free Trial / 7-Day Trial copy | IMPLEMENTED | Verified: zero instances |
| Coaches section hidden until assigned | IMPLEMENTED | Not shown on frontend |
| Bilingual-ready layout (RTL) | IMPLEMENTED | tailwindcss-rtl installed |

# 5. Client Dashboard

The client dashboard is accessed at /dashboard/client after login. It uses a tabbed interface with subscription gating.

| Module | Implementation Details | Status |
| --- | --- | --- |
| Onboarding | 4-step questionnaire (goals, body stats, activity, health). Saves to onboarding_responses table. Updates profile on completion. | IMPLEMENTED |
| Meal Plan View | Displays trainer-assigned plans by meal timing (Breakfast, Lunch, Snack, Dinner). Shows food name, grams, calories, notes. View-only as required. | IMPLEMENTED |
| Workout Plan View | Day-wise schedule with exercises showing name, sets, reps, rest time. Video playback from Cloudinary. View-only. | IMPLEMENTED |
| Progress Tracking | Weight logging form saves to progress_logs. Custom bar chart shows last 8 entries. Full history table with date, weight, change, notes. | IMPLEMENTED |
| Body Check Upload | Uploads to Cloudinary (not Supabase Storage). Supports PDF, JPG, PNG. Stores metadata in body_checks table. | IMPLEMENTED |
| Messaging | Real-time chat via Supabase Realtime (postgres_changes). Auto-creates thread between client and assigned coach. Message history stored. | IMPLEMENTED |
| Subscription View | Shows active plan, billing date, renewal status. Invoice list from Stripe API with PDF download links. | IMPLEMENTED |
| Subscription Gating | Dashboard locked if subscription expired. Only subscription tab accessible for purchase. Lock screen with CTA to /checkout. | IMPLEMENTED |

# 6. Coach / Trainer Dashboard

The coach dashboard is accessed at /dashboard/coach with a separate login. All core features are implemented:

| Module | Implementation Details | Status |
| --- | --- | --- |
| Client Management | View all assigned clients. Add client by email to establish link. View profiles with goals, questionnaire, body stats. | IMPLEMENTED |
| Meal Plan Builder | Select client, create/edit plan, add meal items (food type, name, grams, timing). Save and assign to client account. | IMPLEMENTED |
| Workout Plan Builder | Day-by-day plans with free-text exercise name, sets, reps, notes. Video URL linking supported. | IMPLEMENTED |
| Progress Monitoring | View client-submitted progress entries and body check uploads. Can review PDFs and photos. | IMPLEMENTED |
| Communication | Direct chat with assigned clients via Supabase Realtime messaging. | IMPLEMENTED |
| Video Library | Access to Cloudinary-hosted workout video reference library. | IMPLEMENTED |
| Plan Push Notifications | No notification system. Plans appear on client refresh but no active alert is sent. | NOT BUILT |

# 7. Admin / Owner Dashboard

The admin dashboard at /dashboard/admin provides centralized control with tabbed navigation:

| Module | Implementation Details | Status |
| --- | --- | --- |
| User Management | View all registered users with role, email, onboarding status. Filter and search. | IMPLEMENTED |
| Coach Management | Create coach accounts, view assigned clients per coach. | IMPLEMENTED |
| Trainer Assignment | Assign trainers to clients from admin panel. | IMPLEMENTED |
| Subscription Management | View all subscriptions, filter by status (active/cancelled/expired). | IMPLEMENTED |
| Marketplace Products | Add, edit, remove products with Cloudinary image upload. | IMPLEMENTED |
| Pricing Plans | Create/edit pricing tiers with Stripe Price IDs. Admin-editable, not hardcoded. | IMPLEMENTED |
| Workout Videos | Upload, list, delete videos via Cloudinary. Thumbnails auto-generated. | IMPLEMENTED |
| Analytics | Real data: signups/month, revenue/month, 6 KPIs, subscription breakdown. Uses Recharts. | IMPLEMENTED |
| Chat Threads | View all client-coach conversation threads. | IMPLEMENTED |
| Payments/Invoices | Visible through subscription management tab. | PARTIAL |
| Website Content Control | No CMS or content editor built. Website content is coded. | NOT BUILT |
| Ebook Listings | Products table supports digital type but no dedicated ebook management UI. | PARTIAL |

# 8. Marketplace

| Feature | Details | Status |
| --- | --- | --- |
| Product Listings (Frontend) | Coming Soon page with categories displayed | IMPLEMENTED |
| Product Management (Admin) | Add, edit, remove with Cloudinary images | IMPLEMENTED |
| Ebook Listings | Database supports digital products; no dedicated ebook UI | PARTIAL |
| Secure Checkout | No marketplace checkout flow built. Only subscription checkout exists. | NOT BUILT |
| Order History | Tables exist (orders, order_items) but no frontend UI | NOT BUILT |
| Cart System | Not implemented | NOT BUILT |

# 9. Subscription & Payment System

| Feature | Details | Status |
| --- | --- | --- |
| Recurring Billing | Stripe subscriptions with 3 tiers (Plan Only, Full Coaching, Elite) | IMPLEMENTED |
| One-Time Purchase | Not implemented for standalone plans or marketplace | NOT BUILT |
| Visa/Mastercard | Supported via Stripe Checkout | IMPLEMENTED |
| Apple Pay | Supported via Stripe Checkout (auto-enabled) | IMPLEMENTED |
| Webhooks | Handles: payment_intent.succeeded, subscription.updated, etc. | IMPLEMENTED |
| Auto Invoices | Stripe-generated invoices with PDF download links | IMPLEMENTED |
| Subscription Access Control | Dashboard locked if expired. Only subscription tab accessible. | IMPLEMENTED |
| Customer Portal | Stripe Customer Portal for plan management | IMPLEMENTED |
| Middle East Gateway | PayTabs/Moyasar/HyperPay not integrated (Stripe only) | NOT BUILT |

# 10. Bilingual Support (EN/AR)

| Feature | Details | Status |
| --- | --- | --- |
| Translation System | LanguageContext with 500+ translation keys via useLanguage() hook | IMPLEMENTED |
| RTL Rendering | tailwindcss-rtl installed, isRTL flag available in context | IMPLEMENTED |
| Language Toggle | Toggle in Navbar header on all pages | IMPLEMENTED |
| Localized Dates/Numbers | date-fns installed but locale-specific formatting not verified throughout | PARTIAL |
| Bilingual Dynamic Content | Admin input fields do not have dual-language entry for meal names, exercise names, etc. | NOT BUILT |

# 11. Authentication & Security

| Feature | Details | Status |
| --- | --- | --- |
| Supabase Auth | Email/password signup and login | IMPLEMENTED |
| Role-Based Access (RLS) | Middleware enforces client/coach/admin routing. RLS on database tables. | IMPLEMENTED |
| Auto Profile Creation | Database trigger handle_new_user() creates profile on signup | IMPLEMENTED |
| Role-Based Redirects | Login redirects to correct dashboard by role | IMPLEMENTED |
| Route Protection | Middleware blocks unauthorized dashboard access | IMPLEMENTED |
| Webhook Verification | Stripe webhook signature verification in /api/stripe/webhook | IMPLEMENTED |
| Secure File Upload | Cloudinary upload with presets; file type validation | IMPLEMENTED |

# 12. API Routes

The platform has 14 API endpoints covering pricing, payments, and admin operations:

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/pricing-plans | Fetch published pricing plans |
| POST | /api/stripe/create-checkout | Create Stripe checkout session |
| GET | /api/stripe/verify-session | Verify checkout session |
| POST | /api/stripe/create-portal | Create customer portal session |
| POST | /api/stripe/cancel-subscription | Cancel active subscription |
| POST | /api/stripe/webhook | Handle Stripe webhook events |
| GET | /api/stripe/invoices | Fetch user invoices |
| POST | /api/stripe/debug-activate | Debug subscription activation |
| POST | /api/admin/create-coach | Create new coach account |
| GET | /api/admin/list-videos | List workout videos |
| POST | /api/admin/upload-video | Upload video to Cloudinary |
| DELETE | /api/admin/delete-video | Delete video |
| PUT | /api/admin/pricing-plans | Manage pricing plans |
| POST | /api/admin/stripe-sync | Sync Stripe data with Supabase |

# 13. Client Business Rules Compliance

Verification of all 8 confirmed client business rules:

| Business Rule | Status | Evidence |
| --- | --- | --- |
| Free Consultation replaces all trial CTAs | IMPLEMENTED | Zero instances of trial text |
| Coaches section hidden from frontend | IMPLEMENTED | No coaches page exists |
| Transformation photos privacy-protected | IMPLEMENTED | No names/faces displayed |
| About page brand-focused only | IMPLEMENTED | No founder info present |
| Exercise name input is free-text | IMPLEMENTED | Text field, not dropdown |
| Marketplace launches Coming Soon | IMPLEMENTED | Coming Soon badge shown |
| Membership pricing editable by admin | IMPLEMENTED | pricing_plans table + admin UI |
| Shopify removed (fully custom) | IMPLEMENTED | No Shopify dependencies |

Result: All 8 business rules are fully compliant.

# 14. Remaining Work (Not Yet Implemented)

The following features are required by the scope but have not been built or are incomplete:

### 14.1 Missing Pages

| Item | What Needs to Be Done | Priority |
| --- | --- | --- |
| How It Works Page | Create standalone /how-it-works route. Component exists as HowItWorksSection but needs its own page. | HIGH |
| Transformations Page | Create standalone /transformations route. Component exists as TransformationsSection. Needs privacy-protected gallery. | HIGH |
| Free Consultation Page | Create dedicated /free-consultation page with WhatsApp integration or in-platform chat booking. | MEDIUM |

### 14.2 Missing Marketplace Features

| Item | What Needs to Be Done | Priority |
| --- | --- | --- |
| Cart System | Build shopping cart (add/remove items, quantity management, total calculation). | HIGH |
| Marketplace Checkout | Stripe checkout flow for one-time product purchases (separate from subscription checkout). | HIGH |
| Order History UI | Frontend page for users to view past orders. Database tables exist (orders, order_items). | MEDIUM |
| Ebook Management | Dedicated admin UI for ebook listings with download/access link management. | MEDIUM |

### 14.3 Missing Platform Features

| Item | What Needs to Be Done | Priority |
| --- | --- | --- |
| One-Time Purchases | Stripe payment flow for standalone workout or meal plans (not subscription). | HIGH |
| Middle East Gateway | Integration with PayTabs, Moyasar, HyperPay, or Checkout.com as fallback. | MEDIUM |
| Admin Content Control | CMS or content editor for website sections (hero text, testimonials, etc.). | MEDIUM |
| Bilingual Dynamic Input | Dual-language fields in admin for meal names, exercise names, plan titles. | MEDIUM |
| Date/Number Localization | Verify and complete locale-specific formatting throughout all pages. | LOW |
| Plan Notifications | Notify clients when coach assigns/updates a meal or workout plan. | LOW |
| Admin Invoice View | Dedicated admin view for all payments and invoices across all users. | LOW |

### 14.4 Deployment & Production

| Item | What Needs to Be Done | Priority |
| --- | --- | --- |
| Vercel Deployment | Deploy frontend to Vercel. Connect omrplus.com domain. | HIGH |
| Production Env Vars | Switch from test Stripe keys to production. Update all env vars. | HIGH |
| Performance Testing | Core Web Vitals audit. Image optimization. Bundle analysis. | HIGH |
| Security Audit | Full RLS verification. Cross-user data exposure testing. Input validation. | HIGH |
| QA Across All Roles | End-to-end testing: client, coach, admin flows. Mobile testing. | HIGH |

# 15. Delivery Milestone Progress

| Phase | Scope | Progress | Status |
| --- | --- | --- | --- |
| Phase 1 | Foundation: Setup, auth, schema, marketing pages | 95% | IMPLEMENTED |
| Phase 2 | Core: Dashboards, plan builders, messaging | 90% | PARTIAL |
| Phase 3 | Commerce: Marketplace, payments, bilingual | 60% | PARTIAL |
| Phase 4 | Testing: QA, performance, security, go-live | 0% | NOT BUILT |

Phase 1 and Phase 2 are substantially complete. Phase 3 is in progress with marketplace checkout and bilingual dynamic content still needed. Phase 4 (testing and deployment) has not started.

# 16. Overall Completion Summary

| Area | Done | Partial | Missing |
| --- | --- | --- | --- |
| Marketing Website Pages (8 required) | 6 | 1 | 2 |
| Client Dashboard Modules (8 required) | 8 | 0 | 0 |
| Coach Dashboard Modules (6 required) | 6 | 0 | 1 |
| Admin Dashboard Modules (12 required) | 9 | 2 | 1 |
| Marketplace Features (6 required) | 2 | 1 | 3 |
| Payment Features (9 required) | 7 | 0 | 2 |
| Bilingual Support (5 required) | 3 | 1 | 1 |
| Security Features (7 required) | 7 | 0 | 0 |
| Business Rules (8 required) | 8 | 0 | 0 |

| 56 Fully Done | 4 Partially Done | 10 Not Built |
| --- | --- | --- |

Estimated Overall Completion: ~75% of scope delivered. The core coaching platform is functional. The main gaps are marketplace checkout, missing standalone pages, and production deployment.

End of Audit Report

Digital Marketing Heroes  |  digitalheroes.co.in